## Slide 1
Observability Strategy Rollout
From Reactive Firefighting to Proactive Intelligence
Presented to: Senior Management
Prepared by: Office of the CoE Architecture
Status: Decision & Approval Required
Notes: This is a strategic conversation, not a technical one. Frame the presentation as the modernization of how we run the business operationally — every customer-facing service, from Underwriting to Claims to FNOL (First Notice of Loss), is underpinned by what we are about to discuss. The Senior Management is being asked to endorse a direction, ratify foundational architectural decisions, and authorize the first phase of execution. Keep the discussion at the level of business outcomes: customer trust, operational resilience, and the freeing of engineering capacity for growth.

## Slide 2
Observability Strategy | Senior Management
Executive Summary — Why Now
Our current operating posture is reactive: incidents are discovered through customer complaints rather than internal signals.
Tool sprawl has created blind spots, duplicated spend, and inconsistent service quality across business lines.
A unified observability capability moves us from detecting failure to anticipating it.
The result is faster recovery, fewer customer-visible incidents, and engineering capacity redirected from firefighting to growth.
This is a competitive differentiator for an organisation.
Confidential | For Senior Management Review
2
Notes: The cost of inaction is not abstract. Every quarter we delay, we continue to lose engineering capacity to incident response, we continue to pay for overlapping tools, and we continue to learn about outages from customers rather than from our own systems. The window of opportunity is real: open standards have matured to the point where we can build a future-proof platform without locking ourselves into any single vendor. The board should hear this as a modernization investment with compounding returns — every phase makes the next phase cheaper and faster.

## Slide 3
Observability Strategy | Senior Management
Current State vs. Future Vision
Dimension | Today | Future State
Visibility | Siloed logs, metrics, traces across teams | Single pane of glass across all services
Detection | Customers often notify us first | Internal systems detect before customer impact
Diagnosis | Manual root-cause investigation | AI-assisted, evidence-backed diagnosis
Coverage | Inconsistent across services | Uniform standard for every critical service
Cost Posture | Fragmented and unpredictable | Governed, transparent, attributable to lines of business
Confidential | For Senior Management Review
3
Notes: This slide grounds the conversation in evidence rather than opinion. The 'today' column is uncomfortable but accurate; it is the picture our own teams describe when interviewed. The 'future state' column is not aspirational marketing — each item is tied to a measurable acceptance criterion in the underlying program plan. If pressed on which gap concerns leadership most, point to governance and cost discipline: without those, every other dimension regresses within a couple of quarters of any platform refresh.

## Slide 4
Observability Strategy | Senior Management
Expected Business Impact
Reliability — formal service-level commitments for customer-facing systems, backed by error budgets that govern the trade-off between speed and stability.
Speed of Recovery — incidents detected, diagnosed, and resolved materially faster than today, with fewer escalations to senior engineers.
Customer Experience — issues caught and remediated before they reach the customer; broker and policyholder confidence preserved.
Operational Resilience — clear, tested recovery commitments for every tier of service, defensible to regulators and rating agencies.
Growth Enablement — engineering capacity reclaimed from incident response is redirected to product delivery and innovation.
Confidential | For Senior Management Review
4
Notes: Dwell on this slide. Each bullet maps to a board-level concern: reliability speaks to the regulator and rating agency view, speed of recovery to operational risk, customer experience to NPS and retention, resilience to business continuity, and growth to the CFO's interest in delivery throughput. The error-budget mechanism deserves particular attention — it is the institutional discipline that automatically slows feature releases on any service that has consumed its reliability allowance. This is how we hard-wire the trade-off between speed and stability into the operating model rather than relying on case-by-case judgement.

## Slide 5
Observability Strategy | Senior Management
Resource Requirements — Investment View
Talent — we already have engineers building application logging and a separate team beginning infrastructure observability; the strategy brings these efforts together into one holistic, cross-domain practice rather than adding net-new headcount.
Tooling Posture — open-source core technologies, eliminating per-seat and per-host vendor licensing for the foundation layer.
Funding Model — Phase 1 absorbed within the existing platform budget envelope; cost savings from tool consolidation self-fund subsequent phases.
Cost Discipline — no FinOps capability exists today; we must define and standardise one as a priority, establishing budget envelopes per service tier and automated variance alerts to control observability and cloud spend.
Talent Development — engineers across the organisation up-skilled through a Community of Practice and champions network, accelerating the unified observability practice without a parallel team.
Confidential | For Senior Management Review
5
Notes: The financial story here is unusually favourable: this is not a 'spend money now to save money in five years' pitch. The savings from tool consolidation in Phase 1 substantially fund the more ambitious capabilities in later phases. We are not asking for new headcount of any scale — we are asking for a focused squad that becomes the centre of excellence and uses the Community of Practice model to scale enablement across existing teams. The single largest cost risk in any observability program is uncontrolled telemetry growth; our FinOps standard is designed specifically to govern that, with budget envelopes and automated escalation built in from day one.

## Slide 6
Observability Strategy | Senior Management
Twelve-Month Roadmap — Three Phases
Phase | Theme | Outcome
Phase 1 — Foundation | “See when something breaks” | Critical services instrumented to a common standard; baseline measures established
Phase 2 — Correlation | “Understand why it broke” | Logs, metrics, and traces correlated; alerts that are actionable rather than noisy
Phase 3 — Intelligence | “Fix it before users notice” | AI-assisted anomaly detection, automated root-cause analysis, predictive alerting
Each phase is gated by sustained outcomes — not by activity completed — and requires explicit governance sign-off before the next phase begins.
Confidential | For Senior Management Review
6
Notes: The phased approach is deliberately conservative. Each phase delivers standalone value: even if Phase 3 were deferred, Phases 1 and 2 alone would justify the investment. The phase-gate mechanism is critical — we will not advance on the basis of activity, only on the basis of measured outcomes sustained over time. This is how we protect the board from the classic transformation failure mode of milestones-met-but-value-not-delivered. The governance review at each gate is the formal checkpoint where leadership retains the option to pause, accelerate, or redirect the program.

## Slide 7
Observability Strategy | Senior Management
Governance & Accountability
Architecture Review Board — ratifies standards, reviews phase gates, approves material decisions.
Service Design Group — ensures every new service onboards to the standard, with no quiet exceptions.
Exception Panel — every deviation from standard is approved, time-boxed, and visible.
Change Board — controls production rollouts and holds rollback authority.
All material decisions are captured as Architectural Decision Records — versioned, auditable, defensible to regulators and to the board itself.
Confidential | For Senior Management Review
7
Notes: Governance is the single biggest determinant of long-term success — more so than tooling, more so than talent. Four bodies, clear remit, no overlap. Every material decision becomes an Architectural Decision Record, which gives us a defensible audit trail. The Exception Panel deserves particular emphasis: every standards exception is approved, time-boxed, and tracked, which means there are no permanent exceptions — this is the single most important guard against the slow erosion of standards that destroys most enterprise platforms over time. We will report governance outcomes to the Technology Committee of the Board on a regular cadence.

## Slide 8
Observability Strategy | Senior Management
Compliance & Risk Mitigation
In-scope frameworks — SOC 2 Type II · ISO 27001 · GDPR
On the watch-list — PCI DSS · DORA · NIS2 (anticipated obligations as our European footprint grows)
Built-in controls
Personally identifiable information redacted at the source, never landing in our backends
Tiered data retention aligned to regulatory and business needs
Role-based access enforced uniformly across the platform
Continuous evidence collection — audit-ready by design
Confidential | For Senior Management Review
8
Appendix
Notes: This slide is for the audit-committee perspective in the room. Observability done poorly creates compliance risk — telemetry can become a back door for sensitive data exfiltration. Observability done well becomes a continuous compliance asset. We have engineered for the latter from day one: PII redaction is enforced at the collection layer rather than at the destination, so sensitive data never reaches our storage systems. The watch-list items are flagged because they represent emerging regulations that will likely apply to our European operations in the near term — we are positioning the platform to absorb them without re-architecture.

## Slide 9
Observability Strategy | Senior Management
Key Risks & Mitigations
Risk | Mitigation
Tool consolidation surfaces migration debt | Phased decommissioning with parallel running; no big-bang cut-overs
AI-driven detection produces false positives during ramp-up | Human-in-the-loop guardrails before full automation in later phases
Telemetry cost overruns as adoption scales | FinOps budgets per service tier with automated variance alerts
Standards drift as the platform matures | Architecture Review Board enforcement and decision-record audit trail
Adoption fatigue across engineering teams | Pull-based Community of Practice model; champions per service
Confidential | For Senior Management Review
9
Appendix
Notes: We have sequenced these risks by likelihood and material impact. The migration-debt risk is the most certain — every consolidation surfaces hidden complexity — and we mitigate with parallel running and a published decommissioning schedule. The cost risk is the one most often underestimated in observability programs; our FinOps standard institutes hard budget envelopes per service tier with automated escalation, which prevents quiet runaway spend. The adoption risk is rated relatively low because we are using a pull model — engineers genuinely want better tools, and we are giving them better tools rather than imposing process.

## Slide 10
Observability Strategy | Senior Management
Call to Action — Decisions Requested Today
1
Endorse the Observability Strategy as a twelve-month enterprise priority.
2
Ratify the foundational architectural decisions that underpin the platform.
3
Approve the governance cadence — with regular reporting to the Technology Committee.
4
Confirm the compliance scope — SOC 2 Type II, ISO 27001, and GDPR as primary frameworks.
5
Authorize Phase 1 funding within the existing platform budget envelope.
Outcome on approval: Phase 1 commences immediately; the first outcomes report is delivered to the Board at the next quarterly review.
Confidential | For Senior Management Review
10
Remove
Notes: Close with clarity. Five specific asks, none of them open-ended, none of them requesting incremental capital outside the existing envelope. The strategic ask is endorsement and governance; the financial ask is modest because Phase 1 is self-funded through existing platform budgets and savings from tool consolidation. Emphasise the commitment: execution begins immediately on approval, and the first measured outcomes are reported back to the board at the next quarterly review. This is a strategy designed to be held accountable. Invite questions, but steer the conversation toward decision: what additional information does the board need today in order to grant the five approvals on this slide?

## Slide 11
Observability Strategy | Senior Management
Strategic Pillars — A Single Operating Standard
Metrics
What is happening across the estate in real time.
Logs
What was said — full forensic and audit value.
Traces
Where it happened, end-to-end across the customer journey.
Business Insights
What it means in revenue, conversion, and customer experience.
Foundation
An open, vendor-neutral data standard — eliminates lock-in, future-proofs the investment, and lets us change tools without re-instrumenting every service.
Confidential | For Senior Management Review
11
Appendix
Notes: Four pillars, deliberately simplified for this audience. The decisive message is the fourth pillar — Business Insights. This is what separates modern observability from traditional IT monitoring: we will instrument value streams such as Quote-to-Bind and FNOL-to-Settlement, so that for the first time we can connect a technical event to a business consequence in real time. The choice of an open standard is strategically important: it is what guarantees we are never trapped by a vendor's pricing model or product roadmap.

## Slide 12
Observability Strategy | Senior Management
Business Value by Function
Business Function | What Observability Delivers
Underwriting | Faster quote turnaround; fewer broker-facing service interruptions
Claims & FNOL | End-to-end visibility of the claim journey; SLA breaches anticipated, not reported
Customer Self-Service | Portal degradation detected before customers experience or report it
Finance / CFO | Cost transparency by transaction and line of business; basis for chargeback
Risk & Compliance | Continuous, auditable evidence for SOC 2, ISO 27001, and GDPR
Confidential | For Senior Management Review
12
This read like were an insurer which we are not
Needs total rethink or removal
Notes: This slide answers the implicit question every executive in the room is asking: what is in this for my function? The answer is direct and specific. For the CFO, observability becomes a financial control plane — we can see and attribute the cost of running each business process. For the CISO and Head of Risk, it is a continuous compliance evidence engine that replaces point-in-time audits with always-on assurance. For business heads, it is the structural difference between learning of an outage from a customer and catching it ourselves. Use this slide to invite each executive to name their single highest-priority value driver.