## Slide 1: Xceedance SDLC
A Developer Champion's View
Developer Champions, Tech Leads, Principal Engineers
Prepared by: Office of the CoE Architecture

## Slide 2: Why This SDLC Matters
One opinionated SDLC across the organisation.
Built for modern cloud-native delivery (CI/CD, IaC, security-by-default).
Lightweight enough for teams; strong enough for regulated clients.
Vision
Fragmented ways of working across teams.
Inconsistent quality gates (tests, reviews, security).
Late surprises: infra drift, failed audits, broken releases.
Hero culture: outcomes depend on individuals, not the system.
Problems

## Slide 3: Why This SDLC Matters…..cont.
Clear, predictable path from idea to production.
Built-in hooks for testing, governance, and platform practices (IaC, secrets, observability).
Common language across squads, platform, security, and architecture.
Benefits

## Slide 4: Core SDLC Workflow
Discover & Shape – Capture demand, clarify business outcomes and scope; align on value, risks, and constraints.
Design & Plan – Choose solution options and architecture; define NFRs, data, integration, security, and privacy.
Develop – Agree branching and PR strategy; TDD/unit tests, linters, static analysis, comment-aware reasoning.
Develop – Treat environments as code: IaC jobs and IaC testing; secrets scanning and secure-by-default patterns.
Verify – Integration, contract, and E2E testing; performance, resilience, and security testing where relevant.
Release & Operate – Promotion via pipelines; progressive delivery; observability, SLOs, and incident/change management.
Learn & Improve – Post-implementation reviews, retros, and metrics feeding back into backlog and platform evolution.
Idea → Production

## Slide 5: Key Governance & Quality Gates
Architecture decisions recorded (ADRs or equivalent).
NFRs defined and testable (performance, security, compliance, availability).
Data and privacy impact understood with mitigations identified.
Design / Plan
Unit tests in place and passing; coverage thresholds agreed per team.
Linting and static analysis clean enough to merge.
Code review completed: functionality, readability, maintainability, and security impact.
Meaningful comments, not drive-by approvals.
IaC jobs & tests infra changes via code, policy checks, drift detection, and cost impacts considered.
Secrets scan clean: no hard-coded credentials or sensitive data in code or IaC.
Develop

## Slide 6: Key Governance & Quality Gates….cont.
Automated suites green for the scope being released.
Change is observable: logs, metrics, traces, alerts, and runbooks prepared.
Rollback or mitigation path defined and tested where feasible.
Verify / Release
Treat these as non-negotiable gates, not nice-to-haves.
Champions

## Slide 7: Org-Wide Implementation Plan
Confluence as the single source of truth for SDLC steps and checklists.
Phase/step-level guidance (e.g. 'Develop – Code Review', 'Develop – Secrets Scan').
Templates for ADRs, test strategies, runbooks, and IaC/pipeline patterns.
Standardise
CI/CD pipelines aligned to SDLC phases: linting, tests, SAST, IaC checks, secrets, packaging, deployment.
Default repo scaffolds with branching model, quality gate configs, and example pipelines/policies.
Rollout – Wave 1: pilot with selected product teams and platform.
Rollout – Wave 2: expand to all new projects and major change initiatives.
Rollout – Wave 3: retrofit critical legacy services where risk is highest.
Tooling

## Slide 8: Org-Wide Implementation Plan…..cont.
Wave 1: pilot with selected product teams and platform.
Wave 2: expand to all new projects and major change initiatives.
Wave 3: retrofit critical legacy services where risk is highest.
Rollout
Regular syncs between CoE Architects, Developer Champions, Platform, and Security.
Data-driven adjustments using lead time, deployment frequency, MTTR, change fail rate, and defect escape rate.
Feedback

## Slide 9: Developer Champion – Call to Action
Map your team's current way of working to the SDLC steps and identify gaps.
Ensure core gates (tests, review, IaC, secrets, observability) are enforced.
Adoption
Challenge low-value, 'tick-box' gates; automate manual, repeatable checks.
Make the right way the easy way for your engineers.
Raising the bar

## Slide 10: Developer Champion – Call to Action…..cont.
Capture friction points, duplications, and missing guidance.
Bring real examples back to the CoE Architect team.
Feedback
Pick one active initiative and align its workflow to the SDLC phases.
Join or start a Developer Champions circle for your domain or tribe.
Use the SDLC Confluence space as your working reference and contribute improvements.
Next steps

## Slide 11: THANK YOU

## Slide 12: Appendix

## Slide 13: Xceedance SDLC on Confluence
https://chainthat.atlassian.net/wiki/spaces/METH/pages/5917966337/Xceedance+SDLC
Confluence Link

## Slide 14: SDLC In Your Repo & Pipeline
Branching & PRs – Protected main/trunk branches with required PR reviews.
Branching & PRs – Branch naming aligned to work items (e.g. feature/1234-short-title).
Required Checks – Linting and unit tests must pass before merge.
Required Checks – Secrets scan, SAST, and IaC checks wired as mandatory checks.
Pipelines – Distinct stages: build → test → quality gates → package → deploy.
Pipelines – Same pipeline definition across environments; configuration changes, not code.
Artefacts – Versioned build artefacts and IaC templates stored centrally.
Artefacts – Runbooks and change notes attached to releases.

## Slide 15: What Good Looks Like (Metrics)
Flow & Stability – Lead time for change trending down.
Flow & Stability – Deployment frequency increasing where risk allows.
Flow & Stability – Change fail rate and MTTR trending down.
Quality – Defect escape rate to UAT/production decreasing.
Quality – Coverage and linting warnings within agreed thresholds.
Governance – Percentage of changes going through the full SDLC gates.
Governance – Percentage of infrastructure changes done via IaC, not manual.
Champion Role – Use these metrics in team reviews and retros; escalate systemic blockers.

## Slide 16: Common Anti-Patterns To Watch For
Process Bypass – 'Quick fixes' merged directly to main without reviews or tests.
Process Bypass – Manual environment changes never back-ported into IaC.
Fake Quality Gates – Rubber-stamp reviews with no meaningful comments.
Fake Quality Gates – Linting/tests configured but routinely ignored or overridden.
Hero Dependency – One person who 'just knows' how to deploy or fix issues.
Hero Dependency – Key knowledge not captured in runbooks, ADRs, or comments.
Over-bureaucracy – Gates that add friction but no real risk reduction.
Champion Response – Call these out early and propose automation/simplification.

## Slide 17: Champion Enablement & Support
Toolkit – SDLC Confluence space: phases, steps, and checklists.
Toolkit – Templates for ADRs, test strategies, runbooks, and IaC/pipeline examples.
Toolkit – Example repositories showing the 'golden path' implementations.
Community – Developer Champions circles/guilds and regular syncs with CoE, Platform, Security.
Support – Contact: <CoE Architecture DL / Teams channel> for guidance and escalation.
Practice – Use structured feedback: what worked, what did not, and your proposal.
Expectation – You are the feedback loop from delivery to architecture.
Expectation – Help turn SDLC from a document into a living practice.